☕

BREW BOOK

Product Requirements & Phased Roadmap

A cinematic journal of world coffee recipes

Version 1.0  ·  8 July 2026

Owner: Vraj Patel

Status: Living document

# Document Control

| Field | Detail |
| --- | --- |
| Product | Brew Book — a personal coffee-recipe journal (web app) |
| Document type | Product Requirements Document (PRD) + phased delivery roadmap |
| Version | 1.0 |
| Date | 8 July 2026 |
| Author / Owner | Vraj Patel |
| Audience | Product owner (self), future collaborators, contractors |
| Status | Approved for execution — living document, revised each phase |
| Review cadence | At the close of every phase, or monthly, whichever comes first |

How to use this document This is the single source of truth for what Brew Book is and where it is going. Read Sections 1–6 for context, Section 7 for the roadmap at a glance, and Sections 8.x for the detail of each phase. Update the status column in Section 7 and the Decisions Log (Section 14) as work lands — treat those two as the live tracker.

# Table of Contents

# 1. Executive Summary

Brew Book is a design-led web application that presents a curated catalogue of coffee recipes from around the world as a set of short, illustrated stories. Each recipe is framed as a “boarding pass” — an origin country, a brew method, a ratio, a strength, an ingredient list, and titled steps — and can be brewed hands-free through a guided Brew Mode. The product is deliberately calm, editorial, and tactile rather than utilitarian; the experience is the point.

Where it stands today. The application is live as a static site on GitHub Pages, with a polished dark/light design system, a full set of curated recipes, a world-map view, a personal collection view, and guided brewing. The recipe catalogue has been migrated from hardcoded JavaScript to a Supabase backend (Phase 1), so content can be edited without a code deploy. Personal data — which recipes you have made, your ratings, and any recipes you write yourself — currently lives only in the browser.

Where it is going. The roadmap below takes Brew Book from a beautiful single-device journal to a durable, multi-device product: user accounts and cloud sync, smarter discovery and personalization, installable offline-first mobile experience, and — optionally — light community and growth features. Each phase is independently shippable and leaves the product fully working; nothing on the roadmap requires a risky big-bang rewrite.

The one-line vision “Make the most beautiful place on the internet to keep, discover, and brew coffee recipes — and let it follow you across every device.”

# 2. Vision, Goals & Non-Goals

## 2.1 Product vision

Brew Book should feel less like an app and more like a well-made physical object — a travel journal of coffee you return to on a quiet morning. Every screen earns its place; nothing is added that dilutes the calm. The technology should be invisible: fast, offline-capable, and free of friction such as sign-up walls or clutter.

## 2.2 Goals (what success looks like)

- Delight: the interface is memorable and worth showing to a friend; visual craft is a first-class feature, not decoration.

- Durability: a user’s personal data (made / rated / own recipes) is never lost and follows them across devices.

- Discoverability: finding the right recipe for the ingredients, mood, or country you have in mind takes seconds.

- Reach: the app installs like a native app, works offline, and loads instantly on a phone in a kitchen.

- Maintainability: content and features can be changed safely and independently, without a fragile build or a risky deploy.

## 2.3 Non-goals (explicitly out of scope, for now)

- A full social network, feeds, or follower graph — Brew Book is a journal first, not a community platform.

- A native iOS/Android app in the app stores — a Progressive Web App covers the need at a fraction of the cost.

- User-generated content at scale with moderation overhead — sharing, if built, stays small and curated.

- E-commerce / selling beans directly — roaster “buying picks” stay as informational recommendations only.

# 3. Target Users & Personas

Brew Book serves a small number of well-defined people rather than a broad market. Designing for these three keeps scope honest.

| Persona | Who they are | What they need from Brew Book |
| --- | --- | --- |
| The Owner (primary) | You — curator and daily user. Cares about craft, keeps the catalogue, brews regularly. | Effortless authoring, a catalogue that is a joy to browse, personal history that never disappears. |
| The Home Brewer | Owns a moka pot or a kettle, wants to make something better than instant, not a professional. | Clear steps, honest ratios, ingredient-aware discovery, guided brewing that is hard to get wrong. |
| The Curious Guest | Arrives from a shared link, no account, browsing on a phone. | Instant load, no sign-up wall, a beautiful first impression, an easy path to save something they like. |

# 4. Product Principles & Design Tenets

These are the decision rules. When a trade-off is unclear, the principle wins over the feature.

- Craft over quantity. A smaller, beautifully told catalogue beats a large, generic one.

- Calm by default. No pop-ups, no dark patterns, no notification nagging. The product respects attention.

- Honesty in content. No dishonest origin pins; fusion recipes are labelled as such. Trust is a feature.

- Fast first paint. Show cached content instantly, refresh in the background. The user never waits on the network.

- Progressive, not gated. The app is fully usable signed-out; accounts add value, they don’t unlock the basics.

- Isolated changes. Content, styling, animation, and logic live in separate files/layers so one change cannot break another.

- Accessible and themable. Works in light and dark, respects reduced-motion, keyboard-navigable, readable contrast.

# 5. Current State — What Is Already Built

This section records the baseline so the roadmap starts from reality. Everything below is live today.

## 5.1 Delivered capabilities

| Capability | Description | Status |
| --- | --- | --- |
| Design system & theming | Token-driven CSS, dark “espresso” + light “latte cream” themes with a header toggle. | SHIPPED |
| Curated recipe catalogue | A full set of world coffee recipes, each with story, ingredients, titled steps, ratio, strength, and roaster buying picks. | SHIPPED |
| Recipes home (list view) | “Brew of the Day” hero that cycles daily, plus flavour lanes (Milk & Cream, Iced & Cold, Black & Strong, Spiced, Blended). | SHIPPED |
| World view | Dotted-stipple Robinson-projection map with an honest origin pin per single-country recipe; pan and zoom. | SHIPPED |
| Recipe detail | Full editorial detail screen with story, bean note, ingredient checklist, step timeline, and method switcher. | SHIPPED |
| Brew Mode | Guided, step-by-step brewing with a filling-cup animation and steam wisps. | SHIPPED |
| Collection | Boarding-pass cards for brews marked as made, plus a “My Recipes” area for user-authored recipes. | SHIPPED |
| Search & filters | Search by name/description/origin/ingredient, plus a “what’s in your kitchen?” ingredient filter. | SHIPPED |
| Ratings & “made it” | Per-recipe star rating and made-tracking, saved to the browser. | SHIPPED |
| Backup / restore | Export and re-import personal data as JSON. | SHIPPED |
| Supabase catalogue (Phase 1) | Recipes served from a Supabase table with Row-Level Security; instant cached paint, background refresh; safe anon key. | SHIPPED |

## 5.2 Known limitations (the reason the roadmap exists)

- Single-device personal data. Made/rated status and user-authored recipes live in one browser’s storage; clearing the browser or switching devices loses them (only a manual JSON backup rescues them).

- No accounts. There is no identity, so nothing can sync, and user recipes cannot be shared or backed up automatically.

- Write-once catalogue from the app. The catalogue is read-only from the frontend by design; user recipes never reach the cloud.

- Not installable / limited offline. The site works once loaded but is not a true installable, offline-first PWA.

- Discovery is manual. No recommendations, no “similar recipes”, no personalization beyond filters.

# 6. System Architecture Overview

Brew Book is intentionally a “thin, boring stack”: a static frontend plus a managed backend, with no build step and no server to operate. This keeps hosting free, deploys trivial, and the surface area for bugs small.

## 6.1 Today

- Frontend: Static HTML, token-based CSS, and vanilla JavaScript (no framework, no bundler). Hosted on GitHub Pages.

- Backend: Supabase (managed Postgres) serving the recipe catalogue via its auto-generated REST API, protected by Row-Level Security. Only the public anon key ships in the frontend.

- Client storage: Browser localStorage for personal state and a cached copy of the catalogue (stale-while-revalidate).

- Content pipeline: Recipes edited in the Supabase dashboard, or in a data file and pushed via a seed-SQL export script.

## 6.2 Target architecture (end of roadmap)

- Auth: Supabase Auth (email magic-link and/or OAuth) provides identity.

- Per-user data: New tables (user recipe state, user-authored recipes) with owner-scoped RLS so each user reads/writes only their own rows.

- Sync engine: A small client sync layer that reconciles local-first data with the cloud, keeping the instant-paint behaviour.

- PWA shell: Service worker + web app manifest for install and offline; cached app shell and catalogue.

- Observability: Lightweight, privacy-respecting analytics and error logging.

Architectural guardrail Every phase must preserve two properties: (1) the app still works signed-out and offline from cache, and (2) the public frontend can never write data it should not, because Row-Level Security — not the client — is the enforcement boundary.

# 7. Roadmap at a Glance

The roadmap is delivered in phases. Each phase is independently shippable, ordered by dependency and value. Phases 0–1 are complete; Phase 2 is the current focus. Treat this table as the live tracker — update the Status column as work lands.

| Phase | Theme | Headline outcome | Status |
| --- | --- | --- | --- |
| 0 | Foundation & design system | A beautiful, complete single-device journal. | SHIPPED |
| 1 | Cloud catalogue | Recipes served from Supabase; edit without a deploy. | SHIPPED |
| 2 | Accounts & cloud sync | Personal data survives and follows the user across devices. | IN PROGRESS |
| 3 | Personalization & discovery | The right recipe is easy to find and feels tailored. | PLANNED |
| 4 | PWA, offline & performance | Installable, offline-first, instant on a phone. | PLANNED |
| 5 | Sharing & light community | Share a recipe by link; opt-in public recipes. | FUTURE |
| 6 | Growth, analytics & sustainability | Understand usage; optional ways to sustain the project. | FUTURE |

Sequencing rationale. Accounts (Phase 2) come first because every later phase — sync, personalization, sharing — depends on identity. PWA/offline (Phase 4) is deliberately after personalization so the offline cache already knows what matters to each user. Community and growth are last and optional; they are additive, not foundational.

# 8. Phase Detail

Each subsection below specifies one phase: its objective, scope, functional requirements, data/technical notes, quality bar, acceptance criteria, and risks. Requirement IDs (e.g. P2-F1) are stable references you can cite in commits, issues, and the decisions log.

# 8.2 Phase 2 — Accounts & Cloud Sync

Status: Planned — current focus

Objective Give each user a lightweight identity so their personal data — made status, ratings, and their own recipes — is stored in the cloud and follows them across every device, without ever forcing sign-up to use the app.

### In scope

- Optional account creation and sign-in via Supabase Auth (email magic-link preferred; optionally Google OAuth).

- Cloud storage of per-user state (tried/rating) and user-authored recipes, scoped per user with Row-Level Security.

- Two-way sync between the existing local-first data and the cloud, preserving instant paint.

- A one-time, seamless migration of existing browser data into the account on first sign-in.

- A clear signed-out experience: the app remains fully usable, with a gentle prompt to sign in to save across devices.

### Out of scope (this phase)

- Public sharing of recipes (Phase 5).

- Social features, profiles visible to others, following.

- Password-based auth with a full account-management console (magic-link keeps it simple).

### Functional requirements

| ID | Requirement |
| --- | --- |
| P2-F1 | A user can create an account and sign in using an email magic-link, with no password to remember. |
| P2-F2 | A signed-in user’s “made” and rating actions are written to the cloud and reflected on any other device they sign in on. |
| P2-F3 | A signed-in user’s self-authored recipes are stored in the cloud and appear in “My Recipes” on any device. |
| P2-F4 | On first sign-in, any personal data already in the browser is migrated into the account without duplication or loss. |
| P2-F5 | A signed-out user retains today’s full experience; personal data stays local and nothing is gated behind sign-in. |
| P2-F6 | A user can sign out, and can sign back in to recover their data; local cache is cleared appropriately on sign-out. |
| P2-F7 | Sync is resilient offline: changes made while offline are queued and reconciled when connectivity returns. |
| P2-F8 | The catalogue remains read-only from the frontend; only per-user tables are writable, and only by their owner. |

### Data & technical notes

- New table for per-user recipe state (user_id, recipe_id, tried, rating, updated_at) with a composite key.

- New table for user-authored recipes reusing the existing recipe shape, with a non-null owner_id.

- Row-Level Security policies: a user may select/insert/update/delete only rows where owner_id = auth.uid().

- The existing owner_id column on the catalogue (currently always null) becomes meaningful for user recipes.

- Conflict policy: last-write-wins by updated_at is acceptable for v1 given single-user-per-account editing.

- Keep the stale-while-revalidate pattern: paint from local cache instantly, reconcile with the cloud in the background.

### Phase-specific quality bar

- Sign-in round-trip (request link → authenticated) should feel effortless; the app never blocks on it.

- No personal data is ever exposed to another user — verified by an RLS policy test, not just UI checks.

- Migration is idempotent: running it twice cannot create duplicates.

### Acceptance criteria (done = all true)

- A new user can sign in on a laptop, mark three recipes as made, sign in on a phone, and see those three.

- A signed-out user can do everything they can do today, with no regressions.

- Attempting to read another user’s rows via the API is rejected by RLS (proven with a test).

- Existing local data appears intact in the account after first sign-in, with no duplicates.

### Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Sync conflicts corrupt or duplicate data. | Idempotent migration; last-write-wins with updated_at timestamps; a manual JSON backup path retained as a safety net. |
| Users dislike being pushed to sign in. | Sign-in is always optional and never gates core use; the prompt is gentle and dismissible. |
| RLS misconfiguration leaks data. | Explicit owner-scoped policies plus an automated cross-user access test in the release checklist. |
| Magic-link email deliverability issues. | Use Supabase’s provider; optionally add Google OAuth as a fallback sign-in path. |

# 8.3 Phase 3 — Personalization & Discovery

Status: Planned

Objective Make finding the right recipe feel effortless and a little tailored — through smarter search, recommendations, and lightweight personalization — without adding clutter or breaking the calm.

### In scope

- “Similar recipes” suggestions on the detail screen (by flavour category, method, and ingredient overlap).

- Personalized shelves for signed-in users (e.g. “Because you brewed …”, “Quick to make with what you have”).

- Improved search: typo tolerance, ranking by relevance, and filters that combine (method + kitchen + tried).

- Saveable favourites / a “to brew next” shortlist distinct from “made”.

- Surfacing brewing history and simple stats (streaks, countries visited, most-brewed method).

### Out of scope (this phase)

- Heavy machine-learning recommendation models — heuristics are enough at this catalogue size.

- Editorializing other users’ behaviour (no “trending” until there is a community, Phase 5+).

### Functional requirements

| ID | Requirement |
| --- | --- |
| P3-F1 | Each recipe detail shows 3–6 genuinely related recipes the user can tap through to. |
| P3-F2 | Signed-in users see at least one personalized shelf on the home screen derived from their own history. |
| P3-F3 | Search tolerates minor typos and ranks stronger matches (name > origin > ingredient) higher. |
| P3-F4 | A user can add any recipe to a “To brew next” shortlist and see it in a dedicated view. |
| P3-F5 | A “what’s in your kitchen?” result can be sorted by best match and combined with other filters. |
| P3-F6 | A user can see personal stats: recipes made, countries covered, favourite method, current streak. |

### Data & technical notes

- Similarity computed client-side from existing fields (category, method, ingredient tokens) — no schema change required for suggestions.

- “To brew next” shortlist stored per-user (extends the Phase 2 state table with a status enum or a separate small table).

- Stats derived on the client from the user’s made/rating data; no new server logic needed initially.

### Phase-specific quality bar

- Recommendations must be explainable in one phrase (“same method”, “shared ingredients”) — no black boxes.

- Personalization degrades gracefully: a brand-new or signed-out user still gets a great default home.

### Acceptance criteria (done = all true)

- Opening any recipe shows related recipes that a human would agree are related.

- A user who has made several milk-based drinks sees a relevant personalized shelf.

- Searching a misspelled recipe name still finds it.

- The shortlist and stats reflect the user’s real history accurately.

### Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Personalization feels gimmicky or noisy. | Keep it subtle, explainable, and easy to ignore; one shelf, not ten. |
| Similarity suggestions look random. | Tune on real data; require a minimum overlap threshold before showing a suggestion. |

# 8.4 Phase 4 — PWA, Offline & Performance

Status: Planned

Objective Turn Brew Book into an installable, offline-first app that loads instantly and works flawlessly on a phone in a kitchen — including with wet hands and a flaky connection.

### In scope

- Web App Manifest so the site can be installed to the home screen with an icon and splash.

- A service worker that caches the app shell and catalogue for full offline use.

- Offline-capable Brew Mode: once a recipe is opened (or shortlisted), it brews with no network.

- Performance pass: audit and optimize first paint, asset sizes, fonts, and the world-map load.

- Graceful offline UI: clear, calm indicators when offline and when changes are queued to sync.

### Out of scope (this phase)

- App-store submission / native wrappers.

- Push notifications (deferred; conflicts with the “calm, no nagging” principle unless clearly opt-in and useful).

### Functional requirements

| ID | Requirement |
| --- | --- |
| P4-F1 | The app can be installed to a phone or desktop home screen and launches in a standalone window. |
| P4-F2 | With no connection, a returning user can browse the cached catalogue and brew any cached recipe end-to-end. |
| P4-F3 | Personal changes made offline are queued and sync automatically when the connection returns (ties to P2-F7). |
| P4-F4 | The app achieves a strong performance profile (fast first contentful paint; lazy-loaded heavy assets like the map). |
| P4-F5 | The user is shown a calm, honest indicator when offline and when there are unsynced changes. |
| P4-F6 | A new version of the app is picked up cleanly without a hard-refresh trap (controlled service-worker update). |

### Data & technical notes

- Cache strategy: app shell cache-first; catalogue stale-while-revalidate (matches the existing pattern); user data network-first with offline queue.

- Provide maskable app icons and a manifest with theme colors matching the light/dark palette.

- Version the service worker cache to avoid serving stale shells after a deploy.

### Phase-specific quality bar

- Time-to-interactive on a mid-range phone on a warm cache should feel instant.

- No layout shift on load; fonts must not cause a flash of invisible text.

- Offline must never show a broken/blank screen — always the cached shell.

### Acceptance criteria (done = all true)

- Installing the app and opening it in airplane mode still lets the user browse and brew.

- A Lighthouse-style PWA audit passes installability and offline checks.

- Deploying a new version updates users without a stuck old cache.

### Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Service-worker caching serves stale or broken assets. | Versioned caches, an explicit update flow, and a tested “skip waiting” prompt. |
| Offline sync and PWA cache interact badly. | Design the offline queue once (Phase 2) and reuse it; test the offline→online transition explicitly. |

# 8.5 Phase 5 — Sharing & Light Community

Status: Future — optional

Objective Let a user share a single recipe as a beautiful public link, and optionally publish their own recipes to a small, curated public space — without becoming a social network or taking on heavy moderation.

### In scope

- Shareable public link for any catalogue recipe (renders beautifully with rich link previews / OG image).

- Opt-in publishing of a user-authored recipe to a public, read-only page.

- A simple, human-curated “community picks” surface (owner-approved), not an open feed.

- Clear ownership and attribution on shared/published recipes.

### Out of scope (this phase)

- Follower graphs, comments, likes, DMs — deliberately excluded (see Non-Goals).

- Automated moderation systems; curation stays manual and small.

### Functional requirements

| ID | Requirement |
| --- | --- |
| P5-F1 | Any recipe can be shared via a URL that renders a rich preview when pasted into chat/social. |
| P5-F2 | A user can opt in to publish one of their own recipes to a public read-only page. |
| P5-F3 | A published recipe clearly attributes its author and can be unpublished by that author at any time. |
| P5-F4 | The owner can feature a small, hand-picked set of community recipes; nothing appears publicly without approval. |

### Data & technical notes

- Add a published flag / visibility column to user recipes with RLS: public-read only when published = true.

- Generate per-recipe OG images (static or on-demand) for rich link previews.

- Keep a moderation/kill switch: the owner can unpublish any public recipe.

### Phase-specific quality bar

- Publishing is explicit and reversible; nothing a user made is ever public by default.

- Public pages are fast, indexable where desired, and safe (no PII leakage).

### Acceptance criteria (done = all true)

- Pasting a recipe link into a chat app shows a rich, branded preview.

- A user can publish, verify it is public, and unpublish it, all from the app.

- No unpublished user recipe is ever readable by anyone else (RLS-proven).

### Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Public content invites spam/abuse. | Opt-in only, curated features, owner kill switch, small scale by design. |
| Sharing pressure erodes the calm ethos. | Sharing is a quiet option, never a prompt or a growth loop. |

# 8.6 Phase 6 — Growth, Analytics & Sustainability

Status: Future — optional

Objective Understand how Brew Book is actually used, keep it healthy and fast as it grows, and — only if desired — introduce lightweight, principle-aligned ways to sustain the project.

### In scope

- Privacy-respecting, cookie-light analytics to understand usage (which recipes, which features, drop-off points).

- Error and performance monitoring so regressions are caught early.

- A content growth plan: cadence for adding recipes and keeping the catalogue fresh and honest.

- Optional, tasteful sustainability options (e.g. a “support the project” link, affiliate roaster links kept honest and disclosed).

### Out of scope (this phase)

- Intrusive ads, tracking for tracking’s sake, or selling user data — permanently out of scope.

- Paywalling core functionality.

### Functional requirements

| ID | Requirement |
| --- | --- |
| P6-F1 | Aggregate, anonymized usage is visible to the owner (top recipes, feature use, retention signals). |
| P6-F2 | Frontend errors and performance regressions are captured and alertable. |
| P6-F3 | If enabled, any monetization is clearly disclosed, honest, and never degrades the experience. |

### Data & technical notes

- Prefer a privacy-first analytics approach (no invasive cookies, minimal PII).

- Define a small set of events worth tracking; avoid vanity metrics.

### Phase-specific quality bar

- Analytics must not slow the app or compromise the privacy principle.

- Any monetization must pass the “would I be proud to show this to a user?” test.

### Acceptance criteria (done = all true)

- The owner can answer “what are the 10 most-brewed recipes this month?” from data.

- A frontend error in production produces an alert with enough context to fix it.

### Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Analytics undermines the privacy/calm ethos. | Choose privacy-first tooling; collect the minimum; be transparent. |
| Monetization cheapens the product. | Keep it optional, honest, disclosed, and non-intrusive; it is explicitly last on the roadmap. |

# 9. Cross-Cutting Non-Functional Requirements

These apply to every phase. A feature is not “done” until it meets these bars.

| Area | Requirement |
| --- | --- |
| Performance | Instant first paint from cache; heavy assets (map, fonts) lazy-loaded; no blocking network on initial render. |
| Accessibility | Keyboard-navigable, sufficient contrast in both themes, honours prefers-reduced-motion, meaningful labels and focus states. |
| Theming | Every new surface works in both dark (“espresso”) and light (“latte cream”) themes via design tokens — no hardcoded colors. |
| Security | Row-Level Security is the enforcement boundary; only the public anon key ships; the service-role key never touches the frontend. |
| Privacy | Collect the minimum; personal data is per-user and never exposed cross-user; nothing is public without explicit opt-in. |
| Reliability | The app works signed-out and offline from cache; no feature may leave the app in a blank/broken state. |
| Maintainability | Content, styling, animation, and logic stay isolated; a change to one cannot break another; no fragile build step. |
| SEO / shareability | Public pages carry proper titles and OG images so shared links render richly. |
| Browser support | Current versions of major evergreen browsers on desktop and mobile; graceful degradation elsewhere. |

# 10. Feature Backlog & Prioritization (MoSCoW)

A prioritized view across all phases. “Must” items are the backbone; “Could” items are polish; “Won’t (now)” records deliberate deferrals so they are not re-litigated.

| Priority | Items |
| --- | --- |
| Must have | Accounts & cloud sync (P2); durable per-user data with RLS; migration of existing local data; offline-safe sync. |
| Should have | Related-recipe suggestions and personalized shelves (P3); installable PWA with offline Brew Mode (P4); performance pass. |
| Could have | “To brew next” shortlist and personal stats (P3); shareable rich links and opt-in public recipes (P5); curated community picks. |
| Won’t have (now) | Native app-store apps; social graph / comments / feeds; push notifications; paywalls; invasive analytics or ads. |

# 11. Success Metrics & KPIs

Metrics stay honest and few. They measure delight and durability, not vanity.

| Metric | Why it matters | Healthy signal |
| --- | --- | --- |
| Return brewing rate | Do people actually come back and brew? | A meaningful share of users brew more than once. |
| Data-durability incidents | Are we keeping the core promise? | Zero events of lost personal data after Phase 2. |
| Sign-in conversion (optional) | Do users choose to save across devices? | A healthy opt-in rate without any gating. |
| Time-to-first-paint | Is it instant, as promised? | Consistently fast on mid-range phones. |
| Recipes brewed per active user | Is discovery working? | Rises after Phase 3 personalization ships. |
| Offline sessions | Does the PWA earn its keep? | Non-trivial share of sessions work offline after Phase 4. |

# 12. Release, QA & Environments

## 12.1 Delivery approach

- Ship in small, isolated increments; every commit leaves the app fully working (the isolation principle guarantees this).

- Each phase closes with a review against its acceptance criteria before the next phase starts.

- Content changes and code changes are separate paths: content via the Supabase dashboard/seed export, code via the repo.

## 12.2 Release checklist (per change)

- The change works signed-out and offline from cache.

- Both light and dark themes look correct.

- For any data change: an RLS cross-user access test passes (no data leaks).

- No regression to first paint / performance.

- A manual JSON backup/restore still works as the ultimate safety net.

## 12.3 Environments

- Production: GitHub Pages (frontend) + Supabase (backend).

- Consider a separate Supabase project or schema for testing destructive/auth changes before they touch production data.

# 13. Risk Register (Programme-Level)

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Loss of user personal data during the local→cloud transition | High | Idempotent migration; keep localStorage + JSON backup as fallbacks until Phase 2 is proven; last-write-wins with timestamps. |
| Data leak via misconfigured Row-Level Security | High | Owner-scoped policies by default; automated cross-user access test in the release checklist; never ship the service-role key. |
| Scope creep turning a calm journal into a bloated app | Medium | Principles and Non-Goals are binding; MoSCoW “Won’t have” list is honoured; one shelf, not ten. |
| Service-worker caching serves stale/broken builds | Medium | Versioned caches and a controlled update flow (Phase 4); test deploy-over-existing-install. |
| Solo-maintainer bandwidth / momentum stalls | Medium | Small independently shippable phases; each leaves a coherent, releasable product; no long-lived branches. |
| Vendor lock-in / Supabase limits at scale | Low | Standard Postgres underneath; data is portable; scale is modest by design. |

# 14. Open Questions & Decisions Log

Track decisions here as they are made so they are not re-argued. Add a row whenever a meaningful choice is settled.

| Date | Decision / open question | Rationale / status |
| --- | --- | --- |
| 2026-07-08 | Phase 2 auth method: magic-link vs OAuth vs password. | OPEN — leaning magic-link for simplicity; may add Google OAuth as fallback. |
| 2026-07-08 | Sync conflict policy for v1. | DECIDED — last-write-wins by updated_at is acceptable (single user per account). |
| 2026-07-08 | Keep app fully usable signed-out. | DECIDED — yes; accounts are additive, never a gate (Principle 5). |
|  | Add rows as decisions are made… |  |

# 15. Glossary

| Term | Meaning |
| --- | --- |
| Anon key | The public Supabase API key that is safe to ship in the frontend; RLS controls what it can do. |
| Boarding pass | The travel-ticket visual metaphor used for recipe cards (origin, method, ratio, strength). |
| Brew Mode | The guided, step-by-step brewing flow with the filling-cup animation. |
| PWA | Progressive Web App — a website that can be installed and works offline like a native app. |
| RLS | Row-Level Security — Postgres/Supabase feature that decides, per database row, who may read or write it. |
| Stale-while-revalidate | Show cached content instantly, then quietly refresh from the network in the background. |
| Service worker | A background script enabling offline caching and installability for the PWA. |

# Appendix A — Technology Stack

- Frontend: Static HTML, token-based CSS, vanilla JavaScript. No framework, no build step.

- Hosting: GitHub Pages (frontend).

- Backend: Supabase — managed Postgres, auto REST API, Auth (from Phase 2), Row-Level Security.

- Client storage: Browser localStorage (cache + local-first personal data).

- Content pipeline: Supabase dashboard for edits; seed-SQL export for bulk changes.

# Appendix B — Data Model Evolution

| Entity | Today | After Phase 2+ |
| --- | --- | --- |
| Catalogue recipes | Supabase table, public-read, owner_id always null. | Unchanged — still the shared, read-only catalogue. |
| Made / rating state | Browser localStorage only. | Per-user cloud table (user_id, recipe_id, tried, rating), owner-scoped RLS. |
| User-authored recipes | Browser localStorage only. | Cloud table with non-null owner_id; owner-scoped RLS; publishable flag in Phase 5. |
| Shortlist / stats | Does not exist. | Derived or stored per-user (Phase 3). |

— End of document —

Brew Book · Built with ☕